PROJECT

J.A.R.V.I.S.

Just A Rather Very Intelligent System

Personal AI Assistant — Full Build Specification

Platform: Windows  |  Builder: Calin  |  Version 1.0

April 2026

"Good morning, sir."

# Table of Contents

1. System Overview

2. User Profile & Preferences

3. Architecture & Core Loop

4. Tech Stack

5. Build Roadmap (8 Phases)

6. Feature Specifications

7. Project Structure

8. API & Budget Breakdown

9. Claude Code Handoff Notes

# 1. System Overview

Project Jarvis is a fully custom, voice-controlled AI personal assistant built for Windows. It combines real-time speech recognition, a large language model brain with tool-calling capabilities, text-to-speech output, and deep OS/browser/IoT integration to create a Tony Stark-style assistant that runs 24/7 on your PC.

Core Philosophy: Build everything from scratch. No OpenClaw, no Open Interpreter. Full control, full understanding, full customization.

## Key Capabilities

- Voice-controlled with custom wake word ("Jarvis")

- Bilingual: Romanian (default) + English — single active language, voice-switchable

- Full Windows OS control (apps, files, system commands)

- Chrome browser automation (search, scrape, fill forms, navigate)

- Screen awareness via vision AI (can see and interpret your 4 monitors)

- Smart home control (Google Home speakers, Philips Hue lights)

- Messaging integration (WhatsApp, Discord, Gmail)

- Proactive assistant (morning briefings, calendar alerts, daily summaries)

- Persistent long-term memory across all sessions

- Face recognition for single-user authentication

- Floating HUD overlay on desktop

- Auto-starts on boot, always listening

# 2. User Profile & Preferences

| Setting | Value |
| --- | --- |
| Wake Word | "Jarvis" |
| Voice | ElevenLabs — natural, human-like male voice |
| Languages | Romanian (default) + English — forced single-language STT, voice switch |
| Personality | Mix — casual normally, serious when needed |
| Greeting Style | "Good morning, sir" — full Tony Stark vibes |
| User Auth | Face recognition (single user) |
| Startup | Auto-start on boot + wake word always active |
| Monitors | 4 monitors (all accessible for screen awareness) |
| Browser | Chrome |
| Music | Spotify |
| Calendar | Google Calendar |
| Smart Home | Google Home speakers + Philips Hue lights |
| Messaging | WhatsApp, Discord, Gmail |
| Alerts | Urgency-based (critical = voice, minor = HUD) |
| Action Logging | Background logs (check when needed) |
| DND Mode | None — always same behavior |
| Proactivity | Full — morning briefings + daily summaries + suggestions |
| Memory | Full persistent — remembers everything across sessions |
| Monthly Budget | $50–70 for APIs and services |

# 3. Architecture & Core Loop

## Main Pipeline

The system runs as a continuous loop with the following flow:

[1] Wake Word Detection — OpenWakeWord listens 24/7 for "Hey Jarvis"

[2] Speech-to-Text — Faster-Whisper transcribes your voice in English or Romanian

[3] Language Detection — Auto-detect whether input is English or Romanian

[4] LLM Brain — Claude API processes the request with available tools

[5] Tool Execution — Execute the appropriate action (OS, browser, IoT, etc.)

[6] Response Generation — LLM generates a spoken response

[7] Text-to-Speech — ElevenLabs converts response to natural speech

[8] HUD Update — Floating overlay shows status/transcription

## Background Services

These run in parallel threads alongside the main loop:

- Scheduler — checks for upcoming calendar events, reminders, scheduled tasks

- System Monitor — watches disk space, triggers alerts at thresholds

- Email Monitor — polls Gmail for new messages, queues summaries

- Proactive Engine — generates morning briefings and end-of-day summaries

- Memory Manager — handles persistence, indexing, and retrieval of conversation history

- Face Recognition Service — webcam authentication loop

# 4. Tech Stack

| Component | Technology | Notes |
| --- | --- | --- |
| Language | Python 3.14 | Main language for all modules |
| Wake Word | OpenWakeWord | Free tier, custom wake word support |
| STT | Faster-Whisper | Local, fast, supports Romanian |
| TTS | ElevenLabs API | Natural voice, ~$5-11/mo |
| Main LLM | Claude API (Sonnet) | Best tool use, bilingual, vision |
| Fallback LLM | Claude Haiku (fast model) | Local, free, for simple queries |
| App Control | pyautogui + pywinauto | Windows-native automation |
| Browser | Playwright | Chrome automation |
| Vision | Claude Vision + easyocr | Screen capture + analysis |
| Face Recognition | face_recognition + OpenCV | Webcam-based auth |
| Smart Home | phue + Google Home API | Hue bridge + Cast control |
| Messaging | Discord.py (bot), WhatsApp Desktop app (win32gui) | Bot + browser-based |
| Email | Gmail API | OAuth2, read + summarize |
| Calendar | Google Calendar API | OAuth2, read events |
| Memory | SQLite + ChromaDB | Structured + vector search |
| Scheduling | APScheduler | Cron-style background tasks |
| HUD Overlay | PyQt6 / Electron | Always-on-top transparent widget |
| Autostart | Windows Startup folder shortcut | Run on boot as background service |
| Logging | Loguru | Structured logs with rotation |

# 5. Build Roadmap

Each phase is designed to be self-contained and testable. Build in order — each phase builds on the previous one.

PHASE 1  —  Voice Foundation    [Weekend 1]

Goal: Say something to Jarvis and hear a spoken response.

### Deliverables

- OpenWakeWord listener running in a loop

- Faster-Whisper transcribing speech after wake word trigger

- Language locked to active language (Romanian default, voice-switchable)

- Claude API call with the transcribed text

- ElevenLabs TTS playing the response through speakers

- Basic error handling and graceful fallbacks

### Test

Say: "Jarvis, what time is it?" — Jarvis responds with the current time in a natural voice.

PHASE 2  —  OS & App Control    [Weekend 2]

Goal: Jarvis can open apps, manage files, control system settings.

### Tools to Implement

- open_app(name) — launch any installed application by name

- close_app(name) — kill a running application

- type_text(text) — type text at cursor position

- hotkey(keys) — press keyboard shortcuts

- volume_control(level) — set system volume

- find_file(query) — search for files by name

- move_file(src, dst) — move/rename files

- clipboard_read/write() — interact with clipboard

- screenshot(monitor) — capture specific monitor

- spotify_control(action) — play, pause, skip, search tracks

### Test

Say: "Jarvis, open Chrome and play some lo-fi on Spotify" — Both actions execute.

PHASE 3  —  Browser Automation    [Weekend 3]

Goal: Jarvis can browse the web, search, scrape, and interact with websites.

### Tools to Implement

- web_search(query) — Google search and return results

- open_url(url) — navigate to a specific page

- read_page() — extract and summarize page content

- fill_form(fields) — fill in web forms

- click_element(selector) — click buttons/links

- summarize_article(url) — fetch and summarize any article

- summarize_youtube(url) — get transcript and summarize video

### Test

Say: "Jarvis, find cheap flights from Bucharest to London next month" — Jarvis searches and reports back.

PHASE 4  —  Screen Awareness (Vision)    [Weekend 4]

Goal: Jarvis can see your screen and understand what's on it.

### Tools to Implement

- see_screen(monitor) — capture and analyze a specific monitor (1-4)

- see_all_screens() — capture all 4 monitors

- find_on_screen(description) — locate a UI element by description

- read_screen_text(region) — OCR a specific region

### How It Works

- mss library captures screenshots (fast, multi-monitor support)

- Screenshot sent to Claude Vision API for analysis

- easyocr as fallback for pure text extraction

- Can identify error dialogs, buttons, text fields, and UI state

### Test

Say: "Jarvis, what's on my second monitor?" — Jarvis describes the content.

PHASE 5  —  Smart Home & IoT    [Weekend 5]

Goal: Jarvis controls your physical environment.

### Integrations

- Philips Hue — via phue library (direct bridge API)

  - Turn lights on/off, change color, set brightness, scenes

  - "Jarvis, set the room to red" / "dim the lights to 30%"

- Google Home — via pychromecast for speaker control

  - Play music, announcements, TTS through Google speakers

  - "Jarvis, announce dinner is ready on the living room speaker"

### Tools to Implement

- lights_control(room, action, color, brightness)

- speaker_announce(message, device)

- speaker_play(media, device)

### Test

Say: "Jarvis, turn the lights blue and play jazz on the speaker" — Lights change and music plays.

PHASE 6  —  Communications & Calendar    [Weekend 6]

Goal: Jarvis reads your emails, manages your calendar, and can message people.

### Gmail Integration

- OAuth2 authentication with Gmail API

- Read new emails and generate summaries

- Categorize by importance (urgent / normal / low)

- "Jarvis, any important emails?" — summarizes top unread

### Google Calendar Integration

- Read today's events, upcoming meetings

- Proactive alerts before meetings (voice for <15min, HUD for >15min)

- "Jarvis, what's my schedule today?"

### Messaging

- Discord — via discord.py bot, send/read messages in specific channels

- WhatsApp — via win32gui automating WhatsApp Desktop app (not Playwright Web)

- "Jarvis, tell Alex on Discord I'll be late"

### Test

Say: "Jarvis, morning briefing" — Reads weather, calendar, email summary.

PHASE 7  —  Memory, Proactivity & Intelligence ✅ COMPLETE    [Week 7-8]

Goal: Jarvis remembers everything, learns your habits, and acts proactively.

### Long-Term Memory

- SQLite — structured data: conversations, preferences, facts about you

- ChromaDB — vector embeddings for semantic search across all past conversations

- Every conversation is stored with timestamp, topic, and embeddings

- "Jarvis, what did I tell you about that project last week?" — semantic recall

### Proactive Behaviors

- Morning Briefing (triggered at configurable time):

  - Weather forecast for Bucharest

  - Today's Google Calendar events

  - Unread email summary (count + top 3 important)

  - Any reminders or scheduled tasks

  - Relevant news/suggestions based on your interests

- End-of-Day Summary (triggered in the evening):

  - Recap of tasks completed

  - Upcoming events for tomorrow

  - Any unfinished reminders

- Storage Alerts — warns when any drive exceeds 90% capacity

- Calendar Alerts — voice alert at 10min before, HUD at 30min before

- Email Alerts — HUD notification for new important emails

### Smart Model Routing

- Simple queries → Claude Haiku (fast, cheap)

- Complex queries / tool use → Claude Sonnet

- Saves ~40-60% on API costs

PHASE 8  —  HUD Overlay [Next]    [Week 9-10]

Goal: The finishing touches that make it feel like the real Jarvis.

### HUD Overlay

- PyQt6 transparent always-on-top window

- Shows: listening status, current transcription, last response preview

- Notification area for HUD-level alerts

- Minimalist design — small, non-intrusive, bottom-right corner

- Click-through (doesn't interfere with other windows)

### Face Recognition

- face_recognition library + OpenCV for webcam capture

- Enrollment: capture 10+ reference images of your face

- Authentication: verify identity before responding to commands

- If unknown face detected: "I'm sorry, I don't recognize you."

- Runs as background thread, re-checks periodically

### Auto-Start & Service

- Windows Startup folder shortcut — launches on logon (no admin needed)

- Runs as background process (pythonw.exe)

- Auto-restart on crash

- System tray icon for quick access / kill switch

### Bonus Features

- Auto-organize Downloads — watches ~/Downloads, sorts files by type into subfolders

- Screenshot + Notes — "Jarvis, take a note" captures screen + saves with voice memo

- Article/YouTube Summarizer — paste a URL or say it, get a summary

- Personality System — system prompt with Tony Stark-style persona, adapts tone by context

# 6. Feature Specifications

## Voice System

| Feature | Specification |
| --- | --- |
| Wake Word Engine | OpenWakeWord (open-source, no API key, pre-trained "hey_jarvis" model) |
| Wake Word | "Hey Jarvis" (pre-trained model in OpenWakeWord, threshold 0.3) |
| STT Engine | Faster-Whisper (CTranslate2 optimized, GPU-accelerated) |
| STT Model | small (fast CUDA, beam_size=1, enough accuracy for voice commands) |
| Language Detection | Forced to active language (no auto-detect). Say „schimbă limba” to switch. |
| TTS Engine | ElevenLabs API (Starter plan ~$5/mo for 30k chars) |
| TTS Voice | Custom clone or pre-made deep male voice |
| Audio Input | Default mic or microphone array (configurable) |
| Audio Output | Default speakers + optional Google Home cast |
| Silence Detection | webrtcvad or energy-based (configurable threshold) |

## Alert System

| Urgency | Delivery Method | Examples |
| --- | --- | --- |
| CRITICAL | Voice (interrupts) | Meeting in 5min, disk 95% full |
| HIGH | Voice (waits for pause) | Important email, meeting in 15min |
| MEDIUM | HUD notification + sound | New email, disk 80% full |
| LOW | HUD notification (silent) | Download organized, reminder logged |

## Persona System Prompt (Draft)

The following is the core system prompt that defines Jarvis's personality:

"You are Jarvis, a personal AI assistant inspired by J.A.R.V.I.S. from Iron Man. You serve one person: sir (Calin). Your default tone is casual and friendly — like a witty companion who genuinely cares. When the situation is serious (deadlines, emergencies, technical problems), you switch to focused and professional. You greet sir with 'Good morning/afternoon/evening, sir' depending on time of day. You speak concisely — never lecture. If you don't know something, say so. You have access to tools for controlling the PC, browsing the web, managing smart home devices, reading emails, and checking the calendar. Use them proactively when it makes sense. You remember everything from past conversations. You occasionally show dry wit. You never say 'as an AI' or 'I'm just a language model'. You are Jarvis."

# 7. Project Structure

The project follows a modular architecture. Each tool is a separate file with a standardized interface so the LLM can call it via function/tool calling.

jarvis/

main.py                    — Entry point, main loop orchestrator

config.yaml                — All settings, API keys, thresholds, persona

requirements.txt           — Python dependencies

core/

wake_word.py             — OpenWakeWord listener thread

stt.py                   — Faster-Whisper speech-to-text

tts.py                   — ElevenLabs text-to-speech

brain.py                 — LLM routing (Haiku vs Sonnet) + tool dispatch

memory.py                — SQLite + ChromaDB memory manager

memory.py               — MemoryManager: SQLite + ChromaDB (Phase 7)

language.py             — Active language state (ro/en, voice-switchable)

logger.py                — Loguru configuration

tools/

system.py                — OS control (apps, files, volume, clipboard)

browser.py               — Playwright Chrome automation

vision.py                — Screen capture + Claude Vision + OCR

hue.py                  — Philips Hue light control
    chromecast.py           — Google Nest Audio speaker control

email_tool.py            — Gmail API integration

calendar_tool.py         — Google Calendar API integration

discord_tool.py         — Discord bot messaging
    whatsapp.py             — WhatsApp Desktop automation
    memory_tool.py          — Long-term memory tools (Phase 7)

media.py                 — Spotify control

notes.py                 — Screenshot + voice notes

downloads.py             — Auto-organize downloads folder

summarizer.py            — Article + YouTube summarization

ui/

hud.py                   — PyQt6 floating overlay widget

tray.py                  — System tray icon + menu

data/

memory.db               — SQLite facts database (Phase 7)
    chroma/                 — ChromaDB vector store (Phase 7)

chroma/                  — ChromaDB vector store

face_data/               — Reference face images

logs/                    — Application logs

# 8. API & Budget Breakdown

Estimated monthly costs based on moderate daily usage (30-50 interactions/day):

| Service | Plan | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Claude API (Sonnet) | Pay-as-you-go | $20–40 | Main brain + vision |
| ElevenLabs TTS | Starter | $5–11 | 30k-100k chars/mo |
| OpenWakeWord | Free tier | $0 | 3 wake words free |
| Faster-Whisper | Local | $0 | Runs on your GPU |
| Claude Haiku (fast model) | Local | $0 | Fallback for simple queries |
| Gmail API | Free | $0 | Google Cloud free tier |
| Google Calendar API | Free | $0 | Google Cloud free tier |
| Philips Hue | Local API | $0 | Direct bridge access |
| TOTAL ESTIMATED |  | $25–51/mo | Within $50-70 budget |

Smart model routing: Claude Haiku for simple queries, Claude Sonnet for tool use and complex reasoning. No local LLM needed.

# 9. Claude Code Handoff Notes

When you open Claude Code to start building, share this document and use these prompts to get started efficiently:

## Phase 1 Starter Prompt

"I'm building a Jarvis-style AI assistant for Windows. Read the attached spec document. Start with Phase 1: set up the project structure, create the main loop with OpenWakeWord wake word detection, Faster-Whisper STT with English+Romanian support, Claude API as the brain, and ElevenLabs TTS for output. Use Python 3.14. Create a config.yaml for all API keys and settings. Make it modular so I can add tools in later phases."

## Key Instructions for Claude Code

- Always reference this spec document for feature details

- Build phase by phase — don't skip ahead

- Test each phase before moving to the next

- Use config.yaml for all configurable values (never hardcode API keys)

- Each tool should be a standalone Python file with a clear interface

- Use type hints and docstrings everywhere

- Handle errors gracefully — Jarvis should never crash silently

## Prerequisites to Install Before Starting

- Python 3.14 (python.org)

- CUDA toolkit (for GPU-accelerated Whisper)

- (Claude Haiku not used — Claude Haiku handles fast/simple queries)

- Node.js (for Playwright browser automation)

- Git (version control)

End of Specification  —  Good luck, sir.